DOCUMENSO · TEAM 4 · D1 DELIVERABLE /verify Route Technical Specification GitHub Issue #1764 · Verification Portal · April 2026 Author: Joel · Role: Operations / Project Lead Share with team by end of Day 1. Build on Track A does not begin until D2 noon gate clears.

| STATUS | This spec lifts the HOLD. Gamaliel’s Crypto Spec must arrive before this doc is circulated. Joel distributes both together at the D2 noon alignment sync. |
| --- | --- |

| HOLD GATE | Track A build work does not begin until: (1) Gamaliel delivers Crypto Spec end of D1, and (2) all six team members sign off at the D2 noon alignment sync. |
| --- | --- |

1.  Purpose

This document is Joel’s Day 1 deliverable. It defines the complete technical architecture for the /verify route and all security mechanisms Joel owns. Every decision in this spec maps to a requirement in the revised PRD. Gamaliel’s Cryptographic Spec covers the extraction layer; this spec covers everything above it.

This doc is shared with the full team at the D2 noon alignment sync. All six members must confirm understanding before build begins on D3.

2.  Architecture Overview

2.1  Route placement

| Item | Value |
| --- | --- |
| Route path | /verify |
| Route type | Public Remix route — no authentication middleware |
| HTTP methods | GET (load page) + POST (multipart file upload) |
| tRPC procedure | document.verify (mutation) |
| Auth requirement | None — intentional. Guest-accessible by design (PRD Section 3.2) |
| Rate limit | 100 req/hr per IP. 101st request returns HTTP 429. |
| File size limit | 10MB — reuses MAX_FILE_SIZE env variable. No new limit introduced. |
| File persistence | None. Buffer processed in memory and actively zeroed. Zero disk writes. |

2.2  Request lifecycle

Every POST to /verify follows this exact sequence. The order is non-negotiable — steps 2 and 3 must precede any parsing library invocation.

| # | Step | Detail |
| --- | --- | --- |
| 1 | Rate limit check | Hash IP at route boundary. Check against 100 req/hr limit. Return 429 if exceeded. Log hashed IP only. |
| 2 | Magic bytes check | Assert buf[0..4] === %PDF- BEFORE any parsing. Reject immediately if not PDF. Throw VerifyInputError(INVALID_FILE_TYPE). |
| 3 | File size check | Assert buf.length <= MAX_FILE_SIZE. Reject if over limit. Throw VerifyInputError(FILE_TOO_LARGE). |
| 4 | Signature extraction | Call Gamaliel’s extractSignature(buf). Returns VerifyResult with state, signers (initials-only), timestamp, cert. Wrapped in try/finally. |
| 5 | Memory zeroing | buf.fill(0) in the finally block. Fires on both success and error. Non-negotiable — try/finally, not try/catch. |
| 6 | Result return | Return VerifyResult to route. Gary’s VerifyResultCard component renders the result state + required disclaimers. |

3.  Security Requirements — Joel’s Scope

3.1  Magic bytes validation

| PRD REQ | Magic bytes (%PDF- prefix) checked BEFORE any parsing library is invoked. MIME type check alone is insufficient. |
| --- | --- |

Implementation: verify-utils.ts isPDF() and assertIsPDF()

- const PDF_MAGIC = Buffer.from([0x25, 0x50, 0x44, 0x46, 0x2d]); // %PDF- - export function isPDF(buf: Buffer): boolean { - if (buf.length < PDF_MAGIC.length) return false; - return buf.subarray(0, PDF_MAGIC.length).equals(PDF_MAGIC); - } - // Call this BEFORE any parsing library: - assertIsPDF(buf); // throws VerifyInputError if not PDF

3.2  File size validation

| PRD REQ | Reuse existing MAX_FILE_SIZE env variable. Do not introduce a new limit. Default 10MB. |
| --- | --- |

- MAX_FILE_SIZE read from process.env at module load time

- Default: 10,485,760 bytes (10MB) if env var not set

- Rejection returns HTTP 400 with user-safe message (no byte counts exposed)

- Must be checked AFTER magic bytes — never before

3.3  Memory zeroing

| PRD REQ | buf.fill(0) inside a try/finally block before garbage collection. Actively zeroed — not just cleared. try/finally is non-negotiable. |
| --- | --- |

- const buf = Buffer.from(input.fileBytes); - try { - assertIsPDF(buf); // Step 2 — magic bytes - assertFileSize(buf); // Step 3 — size check - return await extractSignature(buf); // Step 4 — Gamaliel's fn - } finally { - zeroBuf(buf); // Step 5 — ALWAYS fires - } - // zeroBuf implementation: - export function zeroBuf(buf: Buffer): void { buf.fill(0); }

| CRITICAL | The finally block must NOT be changed to catch. A catch-only pattern does not fire on success paths. The zeroing must fire on every request — success or error. |
| --- | --- |

3.4  IP hashing

| PRD REQ | IPs must be hashed or stripped before reaching any log sink. Anonymized metadata retained max 72 hours. |
| --- | --- |

Implementation: verify-utils.ts hashIP() and getHashedIP()

- SHA-256 hash of IP + salt. Output truncated to 16 hex chars. Irreversible.

- getHashedIP() extracts from X-Forwarded-For, hashes immediately at route boundary

- Raw IP never stored in any variable beyond the hashing call

- All console.info / console.error calls use hashedIP only

- Log retention policy: 72 hours maximum (document in deployment config)

3.5  Rate limiting

| PRD REQ | 100 requests/hour per IP. Roadmap DoD: 101st request returns HTTP 429 with Retry-After header. |
| --- | --- |

- In-memory Map keyed by hashed IP (never raw IP)

- Window: 3,600,000ms (1 hour). Resets per IP independently.

- 429 response includes Retry-After header in seconds

- Stale entries pruned every 10 minutes to prevent memory growth

- NOTE: For multi-instance production deployments, replace with Redis-backed rate limiter (e.g. @upstash/ratelimit). In-memory is sufficient for the PR submission.

3.6  Dependency pinning

| PRD REQ | All parsing dependencies pinned to exact version and registered in the vulnerability scanning pipeline. |
| --- | --- |

- Package versions pinned with exact version strings in package.json (no ^ or ~ prefixes)

- Christian registers pinned versions in the vulnerability scanning pipeline (Christian’s D8 deliverable)

- Joel documents the pinning approach in the PR description

- If a new Documenso release changes libpdf/core between D1 and D10, Joel calls a team check-in before upgrading

4.  Handoff Interfaces

4.1  Joel → Gamaliel

Gamaliel’s extractSignature(buf: Buffer) is called at Step 4 in the procedure. The interface it must conform to:

- // Gamaliel implements this function - // Joel wires it into the procedure on D4 - async function extractSignature(buf: Buffer): Promise<VerifyResult> { - // Must return one of: VERIFIED ¦ TRUSTED ¦ UNKNOWN ¦ INVALID ¦ REVOKED - // signers: initials-only (J.G.) + masked email (j***@domain.com) - // timestamp: TSA-validated signing date + validation status - // cert: issuer, serial, validity dates, trustedBundle boolean - // requiredDisclaimers: which of the 3 PRD texts Gary must display - }

Gamaliel’s D2 spike must produce a working proof-of-concept of this function against a real Documenso-signed PDF before build begins on D3.

4.2  Joel → Gary

Gary builds VerifyResultCard, which receives a VerifyResult prop from the route. Gary also builds the six screen pages (upload + 5 result states). The VerifyResult type definition is the contract between Joel’s route and Gary’s UI. Gary must not change the type shape without consulting Joel.

- Gary’s components receive: state, signers[], timestamp, cert, requiredDisclaimers[]

- Gary renders requiredDisclaimers as verbatim text from roadmap Section 5 (Paula verifies on D8)

- D5 milestone: Joel and Gary connect live UI to live tRPC route, confirm real PDF returns correct state

4.3  Joel → Pape

Pape owns all accessibility markup in the VerifyRoute component. Joel provides the structural HTML (form, buttons, result container). Pape adds aria-*, role, and keyboard nav on D3.

- Upload zone: aria-label, drag-and-drop handlers, keyboard-accessible file picker fallback

- Result display: aria-live='assertive' on result announcement, non-color result indicators

- Error banners: role='alert', aria-live='assertive'

- D6 milestone: Pape runs full WCAG 2.1 AA + ADA audit on Gary’s result pages

5.  D7 Security Hardening

Joel runs security-hardening.checklist.ts on Day 7. Every test must pass before Paula’s D8 review. This checklist is the evidence the PR description references when claiming security requirements are met.

| Test | What is confirmed | Pass condition |
| --- | --- | --- |
| Magic bytes: valid PDF accepted | isPDF() returns true for %PDF- | true |
| Magic bytes: PNG/ZIP/DOCX rejected | isPDF() returns false for non-PDF | false (correct) |
| Magic bytes: empty buffer rejected | isPDF() returns false for 0-byte input | false (correct) |
| File size: 10MB accepted | assertFileSize() does not throw at limit | No throw |
| File size: 10MB + 1 byte rejected | assertFileSize() throws FILE_TOO_LARGE | Throws |
| Memory zeroing: buffer all zeros | buf.every(b => b === 0) after zeroBuf() | true |
| Memory zeroing: fires on error path | zeroBuf() fires when isPDF() throws | true (finally) |
| IP hashing: raw IP absent from output | hashIP output does not contain raw IP | true |
| IP hashing: output is 16 hex chars | regex /^[0-9a-f]{16}$/ passes | true |
| Rate limit: first 100 allowed | allowed === true for requests 1–100 | true ×100 |
| Rate limit: 101st blocked | allowed === false for request 101 | false |

6.  D10 PR Description Outline

Joel assembles the final PR description on D10 from the team’s pre-work. Sections and owners:

| Section | Owner | Content |
| --- | --- | --- |
| Title | Joel | feat: public document verification portal (#1764) |
| Closes | Joel | Closes #1764 (auto-links issue on GitHub) |
| What this PR does | Gary | User-facing description of the portal and its value |
| Architecture | Joel | In-memory processing, no persistence, buf.fill(0), magic bytes |
| Security | Joel | Rate limiting, IP hashing, dependency pinning, pipeline registration |
| Cryptographic spec | Gamaliel | CA bundle, OCSP+CRL, TSA validation, eIDAS states |
| Legal & GDPR | Paula | Disclaimer texts reference, ROPA entry, PII masking confirmation |
| Accessibility | Pape | WCAG 2.1 AA + ADA audit pass confirmation |
| License audit | Christian | node-forge MIT, qrcode.react MIT, AGPL-3.0 compatible |
| Cost model | Christian | OCSP/CRL network call costs at 1k/10k/50k/day |
| Screenshots | Joel | Upload page, all 5 result states, certificate detail panel |

| RULE | Joel does not submit the PR until all six team members have given written sign-off in the group chat. Paula’s D8 legal review and Christian’s D8 cost audit are both blocking before submission. |
| --- | --- |